AGILE MANIFESTO

Individuals and interactions over processes and tools

Working software over comprehensive documentation

Customer collaboration over contract negotiation

Responding to change over following a plan

Write about what this means and how we valued them more

Xp is only IT methodology

- If something works, do it to the extreme

  - What worked for us?

  - How did we do it to the extreme

- 4 values

  - Each of them how we followed them

  - How could we follow them better

    - Communication

    - Simplicity

    - Feedback

    - Courage

      - To each “SHORT EXPLANATION” in our words

- 12 principles

  - Maybe order them in the order we wanted

  - Make a map?

    - Planning Game	             (customer prioritizes)

    - Small releases	             (time to market)

    - Metaphor		             (common terms – conceptual framework)

    - Simple design	             (design on the run as simple as possible)

      - How have we managed to stop ourselves from coding for the future

      - When it made and when it didn’t make sense

      - No diagrams

      - No duplicate code

      - As few ? maybe yes maybe no

    - Define test first	             (then code)

    - Refactoring		  (design is improved as the team gets wiser)

      - Our second name was refactoring

    - Pair programming	  (2 developers, 1 keyboard)

      - This has to be emphasized to the maximum

    - Collective ownership	  (everyone can change anywhere in the code)

      - Code sharing was sometimes taking too much of the daily standups

      - We found the perfect value/cost ratio

    - Continuous integration   (daily builds)

      - How we tested and integrated

      - Maybe in the later sprints with better branching

      - Took care of “clean computer” problem with gitignores

      - Builded every time something was added – continuous builds?

      - Feedback cycle:

        - Develop test case  code  integrate  test

    - 37-hour week                  (fatigue results in errors)

    - On-site customer	   (the customer/user is involved all along)

    - Coding standards	   (necessary to support many practices)

- Our activity flow based on this

- Our planning game and how it was different READ ON IT!!!

  - Exploration phase

    - Customer writes user stories

      - Who wrote them

    - Developers estimate

      - How we estimated

      - Was it correct?

      - What was off

    - Customers divide in smaller parts if needed

      - When and what was divided into small parts

      - How did we do that and what was the key for us

    - Spikes and experiments

      - When and how

      - Small sideprojects that would explain or make something clearer

  - Commitment phase

    - Customers sort stories in 3 parts

      - What parts exactly?

      - How did we sort that

      - What was the key for us

    - Developers estimate again

      - Did we though?

    - Customer chooses the content of the first release

      - We didn’t do release planning

      - This was a little bit different from what XP dictates

      - We would consider first release after sprint 6-7

  - Steering phase

    - Divide into iterations (chosen by the customer)

    - But developers divide into tasks

    - Did it happen to us that it turned up to much for one iteration and we reconsidered

    - Biggest obstacles

- Our user stories

  - Example with a nice graphic

  - What were our “words”

  - Show how we used business words not technical

    - Maybe difference between our user stories and technical stories

  - Our triple C

    - example of our card

      - how we described something

    - Example of our conversation

      - How we ended up with the user story

      - How we discussed it and explained it

    - Our confirmation

      - What acceptance tests have we done

      - How have we performed them

      - Who was the one confirming

  - Our INVEST

    - Independent

      - When have we managed

      - When have we not managed

    - Negotiable

      - Details of the user story was always described in the dialogue which is long in our  group

    - Valuable

      - All of our user stories were valuable for the customer

      - The rest was put into different type of stories

    - Estimatable

      - Example of successful and unsuccessful

      - What have we done

      - How have we reacted in an agile way

    - Small

      - We have divided them when they were unestimatable

      - We have kept them together if they weren’t, even though they weren’t really atomic

      - Something we would change if this was a real project because we would be in trouble

    - Testable

      - Everything was clear and easy to spot and test

  - How have we differentiate between user stories and use case scenarios

  - Acceptance tests

    - Some examples (DRY)

    - How could we improve them

    - Remember that one user story can and usually has more of them

- Our estimation process

  - We used analogy (compare with previous projects) and breakdown and calculation (when you breakdown tasks so you know what they contain)

  - Explain how the following terms were implemented or used in our project

    - Story points

      - We got those

      - We estimated relatively

      - We used the Fibonacci to estimate

      - Everything from 21 above was rejected

    - Ideal time

      - We did not do that, we kept the estimation in the most abstract way possible

    - Elapsed time

      - We were not really tracking the time

      - Our working schedule was not regular in some cases

        - But that was a good thing because we worked when it was needed

    - Velocity

      - Compare our velocities

      - Sometimes lower sometimes higher

      - How much off?

      - Would this be a problem

  - Say that we didn’t play planning poker

  - Estimation of the whole project

    - We were just discussing what we may be able to do within 4-5 weeks

    - We were close (not really there)

    - Agile took us home with the ability to change and move quickly

      - Changing architecture 3 times

  - Should we add some calculations or say that we eyeballed it?

    - How did we estimate the first one

    - How was our working schedule

      - Start with the defined 5-point story (the one you based all your other estimations around)

      - Now estimate in man hours how long time it would take to implement the story e.g. 10 manhours

      - Velocity:  5/10 = 0.5 story points per manhour

      - Now calculate the total number of hours available for the team. Example 4 developers working 6 hours a day in a week 4*5*6 = 120 manhours = 60 story points

      - Make corrections based on pair programming?

      - Make corrections based on other work, vacation etc? (focus factor)

- Release planning

  - We can consider the end of our project a realease date

  - In was therefore date driven

  - Find some milestones (maybe our weekly powerpoints)

    - They should be measurable

      - Describe functionality, code, documents that have to be ready

    - Milestones are deliverables to the customer

    - They create the release plan

    - Maybe say this was not our biggest focus but we had them in the backside of our mind

    - Milestones and deliverables are not the same thing.

    - Milestones are short reports that are used for progress reporting

    - Deliverables are substantial project outputs such as

      - a requirements document

      - initial implementation of a system

  - Prioritization

    - We did business value first

    - But generally the project was around delivering the core functionality that could be considered an Alpha or Beta release

    - All the time we strived to develop an MVP

  - We did not plan next releases but if we were to, we would

    - Add payments and other third party apis

    - We would look into the forum

    - We would develop a mobile app or make it as simple for the mobile users to use our app

- Iteration planning

  - What was our preferred iteration length

  - Did we actually differentiate between ½ weeks

  - Show how we split into tasks

    - Were they repetitive

    - Could we maybe be more specific or creative

    - How did we check if previous code could be used

    - Show an example of a technical tas

- How and when did we do spikes

  - How we did the tracer bullet

  - Did we discard what we tried on the side

- Our burn downs

  - Some nice examples

    - Maybe the best looking one

  - How much were we off (differentiate between 2 lines)

  - Was there a difference between weekends

    - We planned not to work on weekends but ended up working all the time

- A day in life of the solver.online developer

  - Daily stand ups at 9:30

    - How it changed from sprint to sprint

    - Our own routine we created

    - What was added

    - What was taken out

    - What did you do, what are you going to do and what obstacles have you encountered

    - We tried to dive into things after (explain our no code showing policy)

  - Did we implement the 2 loops flow?

SCRUM

- 3 roles

  - Product owner

    - Missing ?

    - How did the team step up for him

    - Our idea = we were all product owners

    - We all went through the idea generation process, estimation and prioritization therefore we all felt like this was our project

    - Some of his usual roles were not applicable

      - The release date was set

      - We owned the product backlog

      - There was no customer

  - Scrum master

    - Tried out but the role was redundant

    - When could he save us?

      - When we weren’t making it on time

      - The discussions sometimes took too much time because there wasn’t that one person who would say “enough, we do this”

      - Story about the change of architecture to 2 or 3 solutions

    - When was he not needed and actually just standing in our way

  - Team

    - Everything is the team, and the team is everything

    - We are working well together

    - We are self organized (also a reason we didn’t have a scrum master)

- 4 ceremonies – add a timeline example

  - Sprint planning

    - Our Tuesdays

      - The sprint planning and the looking ahead to the next 6 days

      - We always decided on what to add

      - We tried to keep it cohesive

      - We would even call the sprints a “WPF sprint” or “authentication sprint”

    - Sprint review

      - How it helped us and gave us the much needed feedback from the teachers

      - But also how it helped us to ask others and be asked by others

      - We got new ideas from the other teams

        - We were unsure of the rowversion implementation but we discussed it with one of the groups and later with teachers. That gave us an idea and assured us that we were on the right track

    - Daily scrums

      - Hybrid between those and daily standups

    - Sprint retrospectives

      - Every week when preparing for the review

      - Preparing the presentation

- 3 artifacts

  - Product backlog

    - Was there and was important

    - We didn’t add much throughout the project because we did a good job in the beginning

    - Incremental requirements specification

  - Sprint backlog

    - Was there and was taken care of during the daily meetings

    - The communication was good so everybody knew what the others were doing even without looking

  - Burndown chart

    - We probably could do this better

    - We had them but were not working perfectly with them (we can either mention that or create some other scenario)

    - We were tracking tasks rather than points (it told us more when we knew what other developers are coding and how well they are doing)

  - Extra artifacts

    - Sprint task table

      - We had that

      - We used it to track state of the task

      - Updated at daily standups

Comparison of method ASK JAKOB ABOUT HOW MUCH OF KANBAN SHOULD BE MENTIONED

- What we used from which

- How was it different from last semester

  - 2-3 strong points/examples

- Agile development

- Specification, design, implementation and testing are inter-leaved and the outputs from the development process are decided through a process of negotiation during the software development process.

- Plan-driven development

- A plan-driven approach to software engineering is based around separate development stages with the outputs to be produced at each of these stages planned in advance.

- Not necessarily waterfall model – plan-driven, incremental development is possible

- Iteration occurs within activities.